DYFNE INNOVATIONS

Program Manager: Jose Martinez

Project Manager: Ella Warren

Assistant Project Manager: Irsa Moeez

Team Members: Adyan Jamal, Ben Fantue, Kiet Vu, Kaitlyn Culpepper,           Asher Uduoise, Gabrielle Cain

Fall 2026

1.1 Project History	2

2.1 Client Organization	3

2.2 Key Stakeholders	3

2.3 Team Contact Roles & Contact Information	3

3.1 Project Purpose	4

4.1 Project Objectives	4

5.1 Business Needs	4

6.1 Project Justification	5

7.1 Project Scope Statement	5

8.1 High-Level Requirements	6

9.1 Key Milestones	6

10.1 Initial Assumptions and Constraints	7

11.1 Initial or Known Risks	7

12.1 Project Success Criteria	8

13.1 References:	8

1.1 Project History

This project was initiated to improve the inventory management process within the University of Houston Government and Community Relations office. The office maintains a variety of UH-branded merchandise that is distributed for university events, conferences, meetings, community outreach, and giftings. The project team identified an opportunity to develop a centralized inventory management system to reduce manual tracking and provide more accurate, up-to-date inventory information.

The proposed system will use a local SQL Server database to store and manage merchandise inventory information. Employees will submit a form whenever merchandise is taken from inventory, allowing the system to automatically update inventory quantities. The system will also use predetermined inventory setpoints to identify low-stock items and provide alerts to the project sponsor. In addition, the system will generate reports to support inventory usage, inventory value, transaction history, giveaway bundles, and future replenishment planning.

2.1 Client Organization

The client for this project is the University of Houston Government and Community Relations office. The office works with university leadership, government officials, community organizations, and other external stakeholders to support the University of Houston’s government and community relations efforts.

As part of its operations, the office maintains and distributes a variety of university-branded merchandise. These items are used for events, conferences, meetings, community engagement, and giveaway packages. The current project focuses on creating a centralized inventory management system that will allow the office to efficiently track merchandise quantities, values, distribution, and replenishment needs.

The primary project sponsor and contact for this project is AVC/AVP Sara Donatto of Local Relations and Strategic Initiatives.

- Phone: 713-743-1516 (ask to be transferred to AVC Donatto)

- Email: selujan@central.uh.edu

2.2 Key Stakeholders

Throughout the duration of this project, the project team will work with the University of Houston Government and Community Relations office to develop an inventory management system that meets the department’s operational and reporting needs. The key stakeholders listed below are individuals who provide project oversight, requirements, and guidance.

Client: University of Houston Government and Community Relations

Project Sponsor: AVC/AVP Sara Donatto, Local Relations and Strategic Initiatives

2.3 Team Contact Roles & Contact Information

There are 8 members in the team at Dfyne Innovations. Each member's contribution was necessary for the completion of the project.

- Ella Warren – Project Manager ecwarren@CougarNet.UH.EDU

- Irsa Moeez – Assistant Project Managerimoeez@CougarNet.UH.EDU

- Ben Fantue – Business Systems Analyst bmfantue@CougarNet.UH.EDU

- Gabrielle Cain – Technical Lead/Systems gcain@CougarNet.UH.EDU

- Adyan Jamal - Backend Developer/Database Lead ajamal5@CougarNet.UH.EDU

- Kiet Vu – Frontend/ UI-UX Lead ktvu26@CougarNet.UH.EDU

- Kaitlyn Culpepper - QA/Testing Lead– Frontend Developer ksculpep@CougarNet.UH.EDU

- Asher Uduoise - DevOps/Deployment & Security Lead aeuduois@CougarNet.UH.EDU

3.1 Project Purpose

The purpose of this project is to design and implement an inventory management system for the University of Houston Government and Community Relations office. The system will improve the office’s ability to track merchandise inventory, monitor inventory value and usage, record merchandise distributions, and identify items that need to be replenished.

4.1 Project Objectives

The objectives of this project are to:

- Design and implement a functional inventory management database using a local SQL Server database.

- Automatically update inventory quantities when employees submit a merchandise withdrawal form.

- Establish inventory setpoints and provide automatic alerts when items reach or fall below their designated levels.

- Track the quantity and monetary value of merchandise currently in inventory.

- Provide reports that help the office monitor inventory usage, value, transactions, and replenishment needs.

- Track giveaway packages and identify which merchandise items are distributed together.

- Provide a user-friendly system that reduces the amount of manual inventory tracking required by the office.

- Test the system for functionality, accuracy, and reliability before delivery to the client.

5.1 Business Needs

The University of Houston Government and Community Relations office sponsored this project because it needs a more efficient method for managing its merchandise inventory. The office distributes a variety of UH-branded items for conferences, meetings, events, community outreach, and giveaway packages.

The proposed system will provide a centralized location for inventory information and reduce the need for manual tracking. By using a withdrawal form, employees will be able to record merchandise as it is distributed, while the system automatically updates the remaining inventory. The system will also provide the sponsor with visibility into merchandise usage and inventory value.

Additionally, automatic low-inventory alerts will help the office identify when merchandise needs to be replenished. Reports will allow the office to review inventory levels, usage patterns, transaction history, merchandise value, and giveaway packages.

6.1 Project Justification

This project is necessary to improve the efficiency and accuracy of merchandise inventory management within the University of Houston Government and Community Relations office. A centralized inventory system will make it easier to determine what merchandise is currently available, what items are being distributed, and when additional inventory may be needed.

The system will also provide greater accountability by maintaining a record of inventory transactions and the purpose for which merchandise was distributed. Automated alerts and reporting will allow the office to be more proactive about replenishment rather than discovering that an item is unavailable when it is needed for an upcoming event.

7.1 Project Scope Statement

Dfyne Innovations aims to develop an inventory management system for the University of Houston Office of Government and Community Relations that provides the client with key functions for tracking merchandise inventory, distribution, inventory value, and replenishment needs.

The system will use a local SQL Server database to store inventory information and will connect merchandise withdrawal forms to the inventory database so that quantities can be updated when items are distributed.

In-scope:

- Local SQL Server inventory database

- Merchandise item and inventory quantity tracking

- Merchandise item values and total inventory value

- Inventory withdrawal/distribution form

- Automatic inventory quantity updates following form submissions

- Inventory setpoints/reorder thresholds

- Automatic low-inventory email or system alerts

- Current inventory report

- Low-inventory/reorder report

- Inventory usage report

- Inventory value report

- Inventory transaction history report

- Giveaway bundle report showing items distributed together

- Inventory demand/forecasting report

- Basic user interface for entering and viewing inventory information

- Functionality and accuracy testing

- Initial system setup and client demonstration

- Initial training/documentation for the client

Out-of-scope:

- Cloud hosting of the database

- Integration with UH purchasing or financial systems

- Automatic purchasing or ordering of merchandise from vendors

- Tracking merchandise outside of the Government and Community Relations office

- Long-term maintenance and technical support after project completion

- Mobile application development

- Advanced predictive analytics beyond the inventory forecasting included in the project

- Management of financial transactions or departmental budgets

8.1 High-Level Requirements

The requirements for this project include the development of a centralized inventory management system that allows the Office of Government and Community Relations to track its merchandise inventory and associated values.

The system must:

- Store merchandise information, including item name, quantity, value, and inventory setpoint.

- Allow employees to submit a form when merchandise is taken from inventory.

- Automatically deduct distributed quantities from the appropriate inventory records.

- Alert the sponsor when an item's inventory reaches or falls below its setpoint.

- Provide current inventory information.

- Track inventory transactions by date, item, quantity, requester, and event or purpose.

- Calculate the current monetary value of merchandise inventory.

- Identify merchandise items that are frequently used or distributed.

- Track giveaway packages containing multiple merchandise items.

- Generate reports that support inventory management and replenishment decisions.

- Use a local SQL Server database for data storage.

- Provide accurate and reliable inventory calculations.

- Provide appropriate access to the system for authorized users.

9.1 Key Milestones

In order to track the progress of the project and ensure that the team remains on schedule, Dyfne Innovations will establish key milestones throughout the development process. These milestones will provide checkpoints for the completion and testing of major project deliverables.

- Requirements Gathering: Finalize sponsor requirements and inventory processes.

- Database Design: Complete the Entity Relationship Diagram and database structure.

- Database Development: Create and populate the local SQL Server database.

- Form Development: Develop the merchandise withdrawal form and connect it to the inventory database.

- Inventory Automation: Implement automatic inventory updates and setpoint alerts.

- Report Development: Complete the required inventory and giveaway reports.

- System Testing: Test database functions, forms, calculations, alerts, and reports for accuracy.

- Client Review: Demonstrate the system to the project sponsor and collect feedback.

- Final Revisions: Address approved client feedback and complete final testing.

- Final Presentation/Delivery: Present and deliver the completed system to the client by the designated project deadline.

10.1 Initial Assumptions and Constraints

Assumptions: It is assumed that the project team will have access to the inventory information necessary to develop and test the system, including merchandise names, quantities, values, and inventory setpoints. It is also assumed that the project team will continue communication with the project sponsor to clarify requirements and receive feedback throughout development. The team assumes that the local SQL Server environment will be available for development and implementation of the database.

Constraints: One major constraint is the project’s fixed development timeframe and the need to complete the system by the designated deadline. The team must therefore maintain the defined project scope and prioritize the sponsor’s required functionality. Another constraint is the use of a local SQL Server database rather than cloud-based hosting, which limits the system to the available local server environment and resources. The project is also limited to the information and functionality provided by the sponsor and will not include integrations with UH purchasing, financial, or other enterprise systems unless specifically approved and added to the project scope.

Both the assumptions and constraints mentioned above are summarized in Table 1.

Table 1: Project Assumptions and Constraints Log

| Assumptions and Constraint Log |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | # | Category | Description of Assumption | Assigned To | Due Date | Status | Actions/ Comments |
| Assumptions |  |  |  |  |  |  |  |
|  | 1 | Data Availability | The team assumes the sponsor will provide the inventory information needed to develop and test the system, including item names, quantities, values, and setpoints. | Business Systems Analyst | Project Deadline | Open | Validate Inventory Data with sponsor |
|  | 2 | Sponsor Communication | The team assumes continued communication with the project sponsor will be available to clarify requirements and provide feedback throughout development. | Project Manager | Ongoing | Open | Maintain regular communication and document sponsor feedback. |
|  | 3 | Technical Environment | The team assumes a local SQL Server environment will be available for database development, testing, and implementation. | Database Lead | Project Deadline | Open | Verify SQL Server for availability and database connectivity. |
| Constraints |  |  |  |  |  |  |  |
|  | 1 | Schedule | The project must be completed within the fixed Fall 2026 development timeframe and designated project deadline. | Project Manager | Project Deadline | Open | Monitor milestones and project schedules weekly. |
|  | 2 | Technology | The system must use a local SQL Server database rather than cloud hosting, limiting deployment to available local resources. | Technical Lead / Database Lead | Project Deadline | Open | Design the system around the available local SQL Server environment. |
|  | 3 | Scope | The system is limited to sponsor-approved requirements and will not integrate with UH purchasing, financial, or other enterprise systems unless added to the scope. | Project Manager | Ongoing | Open | Document scope of changes and obtain sponsor approval before implementation. |

11.1 Initial or Known Risks

The following risks have been identified during the initial planning of the UH Government and Community Relations Inventory Management System. These risks may affect the project timeline, system functionality, or accuracy of the final product.

Table 2: Project Risk Log

| Project Risks Log |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # | Category | Risks | Impact 1-5 (ignoring controls) | Likelihood (Ignoring Controls | Total Risk Score Low = 1-7 Med = 8-15 High = 16-25 | Mitigation | Risk Trigger | Risk Trigger Date | Risk Mitigation Owner | Risk Status | Comments/Action Status |
| 1 | technical | SQL database failure | 5 | 3 | High | Test database connections and functions throughout development | Database connection fails |  | Developers | open | Mitigation plan established |
| 2 | Data Quality | Inaccurate data leads to incorrect calculations | 5 | 3 | High | Validate inventory data and test calculations before implementation | System inventory totals do not match records |  | Testing team | open | Data validation required |
| 3 | schedule | Team falls behind on milestones or deliverables | 4 | 3 | Med | Conduct weekly progress checks and redelegation of tasks | A project milestone or deadline is missed |  | Project manager | open | Monitor project schedule weekly |
| 4 | Scope | Client needs change or are unclear during development | 4 | 2 | Med | Confirm requirements with sponsor and document approved changes | Sponsor request a new feature or change outside agreed scope |  | Project manager | open | Confirm changes with sponser before implementation |
| 5 | Security | Unauthorized users have access to inventory info | 5 | 3 | High | Implement authentication and user access controls | Unauthorized login or access attempt |  | developers | open | Access controls will be tested before deployment |

12.1 Project Success Criteria

The metrics the team members and stakeholders will use to determine if this project is successful include delivering a functional inventory management system by the project deadline. The system should provide UH Government and Community Relations staff with accurate, up-to-date inventory quantities and values, automatically update inventory when merchandise is distributed, and provide alerts when items reach their established setpoints. The system should also provide user-friendly forms and reports for tracking inventory usage, transactions, giveaway bundles, inventory value, and replenishment needs. Successful completion will also include accurate system testing, reliable database functionality, and approval from the project sponsor.

13.1 References: